MICKLE TRAFFORD & DISTRICT PARISH COUNCIL

MINUTES OF THE LIAISON MEETING HELD ON 04 OCTOBER 2018

at 2pm GOWY LANDFILL SITE

Attendees:

Mr Chris Bennion – Site Manager

Ruth Richards – FCC Estates Team

Cllrs Spence, Woods, and Jones

Derek Bowker Parish Clerk

- Chair-person to ask Public for comments.

None present

- Apologies

Cllr Rowlands

- To accept Minutes of the meetings held on the 02 October 2018

The minutes were duly approved

- Review of outstanding actions from previous meeting

LANDFILL SITE

Soil is still being imported to the top level of the site but the importation of clay has now ceased.

Work has continued on the North facing side of the site and has resulted in the lower section being capped.

The higher section is still being worked on but in another two/three week’s soil will be applied.

The new cell has been completed ahead of schedule but will not be used until the

WOODLAND PARK

More mowing has been done in the Park and this should now be complete for this year.

Mr Bennion was asked if there had been any problems with dog walkers in the Park, he commented that one of his staff had commented about multiply dogs being on the loose but they had not caused the member of staff a problem.

- Future developments on site

The Planning Application to commence work on the site at 7.30am has been approved and will commence as soon as the legal process is complete

No tipping will be done before 7.30am but some vehicles may be seen moving before that time so they are in position to commence work.

- Current site problems

There have been six odour complaints since the last meeting.

A fly survey on the 7th August showed that there was a low amount of flies on the site.

There has been increased activity on the site over the last month due to Merseywaste using the site again.

FCC will offer some raffle prizes for the Christmas event.

- To discuss concerns received from neighbours

FCC are cleaning the A56 approx. every 2 weeks from the junction of Ince Lane up to the Café at Morley Bridge

FCC will support Cllr Jones with the seagull problem on his land

FCC is continuing to carry out litter picking on the A56.

Signed							Dated